# Proposal Deck Input Guide – AI Customer Support Automation

Use this document as the blueprint for generating a consulting-style proposal presentation. Each section corresponds to one slide.

## Slide 1 – Title

Project title
Client name
Prepared by
Date
One-line value proposition.

## Slide 2 – Executive Summary

Summarize the client's current support process, the proposed AI solution, expected business value, and implementation duration.

## Slide 3 – Client Business Overview

Include:
• Industry
• Products/Services
• Support channels
• Daily ticket volume
• Number of support agents

Table:
Metric | Value
Daily Tickets | 300
Support Agents | 8
Channels | WhatsApp, Email, Web

## Slide 4 – Current Challenges

List the key pain points discovered.

Table:
Challenge | Business Impact
Slow responses | Poor customer experience
Repetitive queries | High workload
No 24/7 support | Missed opportunities
No analytics | Poor visibility

## Slide 5 – Proposed AI Solution

Describe each AI module:
• FAQ Agent
• Order Tracking
• Returns Assistant
• Human Escalation
• Analytics Dashboard

## Slide 6 – Solution Architecture

Flow:
Customer → Website/WhatsApp/Email → AI Agent → Knowledge Base → Business Systems → Human Agent (if needed).
Mention integrations and data flow.

## Slide 7 – Scope & Deliverables

Table:
Deliverable | Description
Knowledge Base | FAQ content
AI Agent | Customer support bot
Integrations | Website, WhatsApp, Email
Dashboard | KPIs & reports
Training | User enablement

## Slide 8 – Implementation Roadmap

Table:
Phase | Duration
Discovery | Week 1
Development | Weeks 2–3
Integration | Week 4
Testing | Week 5
Go-Live | Week 6

## Slide 9 – Investment

Use the pricing CSV to summarize costs.

Table:
Category | Cost
Software
Implementation
Training
Support
Total Project Investment

## Slide 10 – Business Benefits & ROI

Table:
Metric | Before | After
Response Time | 4–6 hrs | <5 min
Automation Rate | 0% | 80%
Manual Work | High | Reduced
Customer Satisfaction | Current | Improved

Include estimated annual savings and ROI.

## Slide 11 – Risks & Assumptions

Risks:
• Knowledge base quality
• Integration dependencies
• User adoption

Assumptions:
• Timely access to systems
• Stakeholder availability
• Approved FAQ content

## Slide 12 – Next Steps

Project approval
Contract signing
Discovery workshop
Knowledge collection
Project kickoff
Questions & Contact Information